老人小孩单人电动智能小车AI视觉控制模块开发项目 实习生工作要求（两个月）

# 老人小孩单人电动智能小车AI视觉控制模块开发项目 实习生工作要求（两个月）

## 一、项目背景与实习定位

本项目为老人、儿童日常使用的人行道单人三轮/四轮电动智能小车高级AI视觉控制模块开发，是此前开关控制板项目的核心配套模块。项目基于树莓派等具备AI推理能力的开发板，依托Python编程语言实现小车摄像头视觉采集、路况环境智能分析与车辆行驶指令输出，不涉及底层控制板硬件开发。

小车限定在人行道低速行驶，核心实现AI辅助避障行驶：支持人行道区域识别、障碍物检测、交通信号灯识别、突发路况预判，输出车速调节、启停、转向避障指令至底层控制板，同时保留人工接管权限，全程保障老人、儿童使用安全性。实习周期共计8周（两个月），面向大二计算机、自动化、人工智能相关专业实习生，结合专业基础开展Python编程、AI视觉模型应用与调试、车机联调工作，全程聚焦AI算法落地与控制逻辑实现。

## 二、整体工作目标

- 完成树莓派AI开发板环境搭建，实现小车摄像头实时路况画面采集、数据预处理与传输；

- 基于Python编写AI视觉识别程序，完成人行道区域、行人障碍物、交通信号灯、突发路况的精准识别；

- 开发路况综合分析逻辑与车辆控制指令输出程序，实现低速安全行驶、主动避障、信号灯响应功能；

- 完成AI模块与底层开关控制板的联调，实现AI辅助行驶+人工接管无缝切换，输出完整代码、调试文档与测试报告。

## 三、分阶段工作任务与要求（8周）

### 第一阶段：项目筹备与技术学习（第1-2周）

#### 核心任务

- 项目需求拆解与技术交底

- 熟悉树莓派开发板硬件参数、接口定义，了解小车摄像头型号、安装位置与传输协议，明确AI模块与底层控制板的通信规则；

- 拆解核心功能需求：人行道边界识别、静态/动态障碍物检测、红绿灯识别、低速避障逻辑、人工接管触发机制，确定技术实现路线；

- 两名实习生分工协作，可一人侧重视觉识别模型部署与调试，一人侧重路况分析与车辆控制逻辑编写，后期交叉测试优化。

- 专业技术与工具学习

- 掌握树莓派开发环境配置：Python环境搭建、OpenCV视觉库、PyTorch/TensorFlow Lite轻量AI推理框架安装、串口通信调试；

- 学习计算机视觉基础：图像采集、预处理、目标检测、语义分割基础原理，熟悉轻量级AI视觉模型（YOLOv8-tiny、MobileNet）；

- 学习小车控制逻辑：人行道安全行驶速度阈值、避障转向角度规则、信号灯启停逻辑、人工接管信号接收与切换机制；

- 熟悉Python编程规范，掌握代码调试、异常处理、日志记录方法。

- 前期准备成果

- 提交项目需求分析书与分工计划表，明确每周任务节点；

- 完成树莓派环境搭建与测试，输出环境配置文档；

- 完成AI视觉模型选型与学习笔记，确定数据集采集方案。

#### 考核要求

熟练掌握树莓派基础操作、Python视觉编程基础，模型选型与技术路线通过团队审核，分工方案合理可行。

### 第二阶段：环境搭建与数据采集预处理（第3-4周）

#### 核心任务

- 树莓派硬件与开发环境优化

- 完成树莓派与小车摄像头、电源、通信模块的硬件连接，测试图像实时采集功能，解决画面卡顿、延迟问题；

- 优化开发环境，安装AI推理加速工具，确保树莓派端实时推理速度满足小车行驶响应要求；

- 搭建与底层控制板的通信通道，测试指令收发稳定性，定义统一的指令格式（车速、转向、启停、人工接管指令）。

- 路况数据集采集与预处理

- 模拟人行道真实场景，采集各类路况图像数据：人行道区域、行人、石块/路障等障碍物、红绿灯、台阶/坑洼等突发路况；

- 对数据集进行标注、分类、增强处理，划分训练集与测试集，适配轻量级AI模型训练需求；

- 完成数据集清洗，剔除模糊、无效数据，确保识别模型训练的精准度。

- 基础视觉程序编写

- 编写Python摄像头实时采集程序，实现图像灰度处理、降噪、尺寸缩放等预处理功能；

- 编写基础通信程序，实现AI模块向底层控制板发送测试指令，验证通信链路通畅。

#### 协作要求

两人配合完成硬件连接、数据采集与标注，每周同步进度，及时解决环境配置、数据采集问题，留存测试日志，确保数据集质量满足识别要求。

#### 成果输出

树莓派环境配置文档、数据集文件、摄像头采集与基础通信代码、硬件连接测试报告。

### 第三阶段：AI视觉识别模型部署与调试（第5-6周）

#### 核心任务

- 轻量级AI模型训练与移植

- 基于预处理数据集，训练轻量级目标检测与语义分割模型，优化模型参数，降低树莓派端推理延迟；

- 将训练好的模型移植到树莓派，完成模型部署与推理测试，解决模型兼容性、运行卡顿问题；

- 分模块调试识别功能：优先实现障碍物、行人识别，再完成人行道区域、交通信号灯识别，最后优化突发路况识别精度。

- 识别程序优化与精度提升

- 编写Python视觉识别主程序，整合各识别模块，实现多目标同时检测；

- 调试识别精度与响应速度，针对误识别、漏识别问题优化模型参数与图像预处理逻辑；

- 添加识别结果标注、实时显示功能，方便调试与效果验证。

- 功能模块测试

- 单独测试各视觉识别模块，记录识别准确率、响应时间，形成测试报告；

- 优化识别阈值，适配人行道低速行驶场景，减少环境光线、遮挡对识别效果的影响。

#### 协作要求

模型调试人员负责模型训练与部署，控制逻辑人员协助测试识别效果，共同优化识别精度与速度，每周开展模块联调，记录问题与整改方案。

#### 成果输出

AI视觉识别完整Python代码（带详细注释）、训练好的轻量级模型文件、识别精度测试报告、调试日志。

### 第四阶段：路况分析与控制逻辑开发及整车联调（第7-8周）

#### 核心任务

- 路况综合分析逻辑编写

- 基于视觉识别结果，编写Python路况综合分析程序，判断行驶区域是否为人行道、障碍物距离与大小、信号灯状态、路况是否存在突发风险；

- 设定安全行驶规则：人行道内保持低速匀速，超出人行道自动减速回正，遇障碍物提前减速，红灯停绿灯行，检测到突发路况立即制动。

- 车辆控制指令与人工接管程序开发

- 根据路况分析结果，自动生成车速调节、转向避障、启停控制指令，发送至底层控制板；

- 编写人工接管程序，支持随时切换手动/AI辅助模式，接管时AI模块停止输出自动指令，保障操作安全性；

- 添加异常保护逻辑：识别失效、通信中断时自动停车，避免安全事故。

- 整车联合调试与优化

- 对接底层开关控制板，开展整车实车调试，模拟人行道各类路况测试AI辅助行驶效果；

- 优化避障路线、转向角度、车速调节参数，确保行驶平稳、避障及时，符合老人、儿童使用安全标准；

- 反复进行多场景测试，修复指令延迟、识别失误、控制失灵等问题，最终锁定最优参数。

- 项目收尾与文档整理

- 整理全套项目资料：Python源码、模型文件、环境配置文档、测试报告、使用说明书；

- 撰写个人实习总结，汇报工作成果、技术难点解决方法与学习收获；

- 完成项目成果汇报与资料交接，配合团队后续优化工作。

#### 成果输出

完整AI控制Python程序、模型文件、整车联调测试视频、全套项目文档、个人实习总结报告。

## 四、能力与纪律要求

- 专业能力：具备大二计算机、人工智能、自动化相关专业基础，掌握Python基础编程，了解计算机视觉、机器学习基础概念，学习能力强，能快速上手树莓派与AI框架；

- 协作能力：两人分工明确、高效配合，主动沟通技术问题，及时反馈项目进度，服从团队负责人安排，协同完成联调测试；

- 纪律要求：严格遵守实习时间，认真完成各阶段任务，爱护树莓派、摄像头等硬件设备，规范操作实验器材；

- 安全意识：始终以老人、儿童使用安全为核心，调试过程中严格控制车速，优先设置制动保护机制，杜绝AI控制失灵引发的安全隐患。

## 五、实习成果验收标准

- 树莓派AI模块运行稳定，摄像头实时采集无延迟，视觉识别准确率满足人行道行驶要求；

- 路况分析逻辑合理，能精准输出车速、转向、启停指令，避障、信号灯响应及时；

- AI辅助行驶与人工接管切换流畅，通信无中断，异常情况可自动安全制动；

- 代码规范、注释清晰，模型与文档完整，可直接用于项目后续迭代开发。

# Intern Job Requirements for the AI Visual Control Module Development Project of Single-Person Electric Smart Cart for the Elderly and Children (Two Months)

## 1. Project Background and Intern Positioning

This project is the development of the advanced AI visual control module for the single-person three-wheeled/four-wheeled electric smart cart for the elderly and children on sidewalks, which is the core supporting module of the previous switch control board project. Based on Raspberry Pi and other development boards with AI reasoning capabilities, this project relies on Python programming language to realize the collection of real-time road conditions via the cart's camera, intelligent analysis of road environment and output of vehicle driving instructions, without involving the hardware development of the underlying control board.

The cart is limited to low-speed driving on sidewalks, and the core function is to realize AI-assisted obstacle avoidance driving: it supports sidewalk area recognition, obstacle detection, traffic light recognition, and sudden road condition prediction, outputs speed adjustment, start-stop, and steering obstacle avoidance instructions to the underlying control board, and retains manual control authority to ensure the safety of the elderly and children throughout the process. The internship period lasts 8 weeks (two months), for sophomore interns majoring in computer, automation, artificial intelligence and other related majors. Combined with professional foundation, interns will carry out Python programming, AI vision model application and debugging, and vehicle-machine joint debugging, focusing on the implementation of AI algorithm deployment and control logic.

## 2. Overall Work Objectives

- Complete the construction of Raspberry Pi AI development board environment, realize real-time road condition image collection, data preprocessing and transmission of the cart's camera;

- Write AI visual recognition programs based on Python to accurately recognize sidewalk areas, pedestrian obstacles, traffic lights and sudden road conditions;

- Develop road condition comprehensive analysis logic and vehicle control instruction output program to realize low-speed safe driving, active obstacle avoidance and traffic light response functions;

- Complete the joint debugging of the AI module and the underlying switch control board, realize seamless switching between AI-assisted driving and manual control, and output complete codes, debugging documents and test reports.

## 3. Phased Work Tasks and Requirements (8 Weeks)

### Phase 1: Project Preparation and Technical Learning (Weeks 1-2)

#### Core Tasks

- Project Demand Disassembly and Technical Disclosure

- Familiarize with the hardware parameters and interface definition of Raspberry Pi development board, understand the model, installation location and transmission protocol of the cart's camera, and clarify the communication rules between the AI module and the underlying control board;

- Disassemble core functional requirements: sidewalk boundary recognition, static/dynamic obstacle detection, traffic light recognition, low-speed obstacle avoidance logic, manual control trigger mechanism, and determine the technical implementation route;

- Two interns cooperate with a clear division of labor: one can focus on visual recognition model deployment and debugging, the other on road condition analysis and vehicle control logic programming, and conduct cross-testing and optimization later.

- Professional Technology and Tool Learning

- Master Raspberry Pi development environment configuration: Python environment setup, OpenCV vision library installation, PyTorch/TensorFlow Lite lightweight AI reasoning framework installation, and serial communication debugging;

- Learn the basics of computer vision: basic principles of image collection, preprocessing, target detection, semantic segmentation, and be familiar with lightweight AI vision models (YOLOv8-tiny, MobileNet);

- Learn cart control logic: safe driving speed threshold on sidewalks, obstacle avoidance steering angle rules, traffic light start-stop logic, manual control signal reception and switching mechanism;

- Be familiar with Python programming specifications, and master code debugging, exception handling and log recording methods.

- Preliminary Preparation Results

- Submit project demand analysis and division plan, clarify weekly task nodes;

- Complete the setup and testing of Raspberry Pi environment, and output environment configuration documents;

- Complete the selection of AI vision model and study notes, and determine the data set collection plan.

#### Assessment Requirements

Master the basic operation of Raspberry Pi and Python visual programming proficiently, pass the team review for model selection and technical route, and have a reasonable division plan.

### Phase 2: Environment Construction and Data Collection & Preprocessing (Weeks 3-4)

#### Core Tasks

- Optimization of Raspberry Pi Hardware and Development Environment

- Complete the hardware connection between Raspberry Pi and cart camera, power supply and communication module, test the real-time image collection function, and solve problems such as image freezes and delays;

- Optimize the development environment, install AI reasoning acceleration tools, and ensure that the real-time reasoning speed of Raspberry Pi meets the response requirements of cart driving;

- Build a communication channel with the underlying control board, test the stability of instruction sending and receiving, and define a unified instruction format (speed, steering, start-stop, manual control instruction).

- Road Condition Data Set Collection and Preprocessing

- Simulate real sidewalk scenes, collect various road condition image data: sidewalk areas, pedestrians, obstacles such as stones/roadblocks, traffic lights, sudden road conditions such as steps/potholes;

- Annotate, classify and enhance the data set, divide training set and test set to meet the training needs of lightweight AI models;

- Complete data set cleaning, eliminate blurred and invalid data, and ensure the accuracy of recognition model training.

- Basic Visual Program Writing

- Write Python camera real-time collection program to realize image preprocessing functions such as grayscale processing, noise reduction and size scaling;

- Write basic communication program to realize the AI module sending test instructions to the underlying control board and verify the smooth communication link.

#### Collaboration Requirements

Complete hardware connection, data collection and annotation through cooperation, synchronize progress weekly, solve problems in environment configuration and data collection in a timely manner, keep test logs, and ensure that the data set quality meets recognition requirements.

#### Output Results

Raspberry Pi environment configuration document, data set file, camera collection and basic communication code, hardware connection test report.

### Phase 3: AI Visual Recognition Model Deployment and Debugging (Weeks 5-6)

#### Core Tasks

- Lightweight AI Model Training and Transplantation

- Train lightweight target detection and semantic segmentation models based on preprocessed data sets, optimize model parameters, and reduce reasoning delay on Raspberry Pi;

- Transplant the trained model to Raspberry Pi, complete model deployment and reasoning test, and solve problems such as model compatibility and operation freezes;

- Debug and optimize recognition functions by modules: prioritize obstacle and pedestrian recognition, then complete sidewalk area and traffic light recognition, and finally optimize the recognition accuracy of sudden road conditions.

- Recognition Program Optimization and Accuracy Improvement

- Write Python main visual recognition program, integrate each recognition module to realize multi-target simultaneous detection;

- Debug recognition accuracy and response speed, optimize model parameters and image preprocessing logic for misrecognition and missed recognition problems;

- Add recognition result annotation and real-time display functions to facilitate debugging and effect verification.

- Functional Module Testing

- Test each visual recognition module separately, record recognition accuracy and response time, and form a test report;

- Optimize recognition threshold to adapt to low-speed driving scenes on sidewalks, and reduce the impact of ambient light and occlusion on recognition effect.

#### Collaboration Requirements

The model debugger is responsible for model training and deployment, and the control logic personnel assist in testing the recognition effect, jointly optimize recognition accuracy and speed, carry out weekly module joint debugging, and record problems and rectification plans.

#### Output Results

Complete Python code of AI visual recognition (with detailed comments), trained lightweight model file, recognition accuracy test report, debugging log.

### Phase 4: Road Condition Analysis, Control Logic Development and Whole Cart Joint Debugging (Weeks 7-8)

#### Core Tasks

- Road Condition Comprehensive Analysis Logic Writing

- Write Python road condition comprehensive analysis program based on visual recognition results, judge whether the driving area is a sidewalk, the distance and size of obstacles, traffic light status, and whether there are sudden risks in road conditions;

- Set safe driving rules: maintain low-speed and uniform speed in the sidewalk, automatically decelerate and return to the right when exceeding the sidewalk, decelerate in advance when encountering obstacles, stop at red light and go at green light, and brake immediately when sudden road conditions are detected.

- Vehicle Control Instruction and Manual Control Program Development

- Automatically generate speed adjustment, steering obstacle avoidance, start-stop control instructions according to road condition analysis results, and send them to the underlying control board;

- Write manual control program to support free switching between manual/AI-assisted mode at any time. The AI module stops outputting automatic instructions during control to ensure operational safety;

- Add abnormal protection logic: automatic parking when recognition fails or communication is interrupted to avoid safety accidents.

- Whole Cart Joint Debugging and Optimization

- Connect with the underlying switch control board, carry out whole cart real vehicle debugging, and simulate various road conditions on sidewalks to test the effect of AI-assisted driving;

- Optimize obstacle avoidance route, steering angle and speed adjustment parameters to ensure stable driving and timely obstacle avoidance, meeting the safety standards for the elderly and children;

- Conduct repeated multi-scenario tests, fix problems such as instruction delay, recognition error and control failure, and finally lock the optimal parameters.

- Project Closing and Document Sorting

- Organize complete project materials: complete Python program, model file, environment configuration document, test report, operation manual;

- Write a personal internship summary, reporting work achievements, technical difficulties solutions and learning gains;

- Complete project achievement report and data handover, and cooperate with the team for follow-up optimization.

#### Output Results

Complete AI control Python program, model file, whole cart joint debugging test video, complete project documents, personal internship summary report.

## 4. Competence and Discipline Requirements

- Professional Competence: Have the basic professional foundation of sophomore majors such as computer, artificial intelligence and automation, master basic Python programming, understand basic concepts of computer vision and machine learning, have strong learning ability, and can quickly get started with Raspberry Pi and AI framework;

- Collaboration Ability: Have a clear division of labor and efficient cooperation, take the initiative to communicate technical problems, feedback project progress in a timely manner, obey the arrangement of team leader, and jointly complete joint debugging and testing;

- Discipline Requirements: Strictly abide by the internship time, earnestly complete phased tasks, take good care of hardware equipment such as Raspberry Pi and camera, and operate experimental equipment in a standardized manner;

- Safety Awareness: Always take the safety of the elderly and children as the core, strictly control the vehicle speed during debugging, give priority to setting brake protection mechanism, and eliminate potential safety hazards caused by AI control failure.

## 5. Internship Result Acceptance Standards

- The Raspberry Pi AI module runs stably, the camera collects in real time without delay, and the visual recognition accuracy meets the requirements of sidewalk driving;

- The road condition analysis logic is reasonable, which can accurately output speed, steering and start-stop instructions, and respond to obstacle avoidance and traffic lights in a timely manner;

- The switching between AI-assisted driving and manual control is smooth, without communication interruption, and automatic safe braking can be realized in abnormal situations;

- The code is standardized with clear comments, and the model and documents are complete, which can be directly used for subsequent iterative development of the project.

|（注：文档部分内容可能由 AI 生成)